MOM (MINUTES OF MEETING)

Date: 26TH March 2026 – 11:30 AM to 12:00 PM

Attendees

Siva Mani Subrahmanya Hari Vamsi Pullipudi — Product Owner

Haripriya Varanasi — Scrum Master

Aryan Patel Kolagani — Developer

Sujith Sriram Nangunoori — Developer

Vaibhav Hasu — Developer

Rishika Reddy Baddam — Developer

Isaac K. Gang — Professor

William Martinez — Client

Gilberto Guevara — Client

Lin Wells — Client

Melvin Cordova — Principal Officer, Gulfstream Foundation

Notes:

1. Database and Deployment Direction — Confirmed

William confirmed the direction prior to the meeting via email, which was acknowledged and accepted by the full team at the start of the session.

- Proceed now: DuckDB + Cloud-Agnostic architecture

- Future scale-up path: AWS, if the project moves to operational deployment with funding and infrastructure support

- Not a priority: Snowflake, as it adds cost and complexity beyond the current capstone scope

The team acknowledged the email response, confirmed agreement with the direction, and noted that work on DuckDB integration will begin immediately. The team plans to split into pairs — one pair on DuckDB integration, one pair on the cloud-agnostic model, and one pair on Streamlit.

2. Streamlit Dashboard — Baseline from Client

Siva expressed prior experience with Streamlit and Balsamiq wireframes and requested access to the current Streamlit work. William agreed to provide a baseline Streamlit application with placeholders and a skeleton structure, including a DuckDB integration starter, which will be published to the GitHub repository. The team is encouraged to build upon this foundation and is not required to start from scratch.

William also noted that the dashboard must tell a relevant and useful story — not just to the team, but to a third-party non-embedded stakeholder. In future iterations, the dashboard should also be interpretable at the executive level for funding and grant communication purposes.

3. AI and Machine Learning — New Direction

William introduced AI and ML as a parallel effort to be incorporated into the project. He outlined three areas where AI and ML can contribute:

- Stage 1 — Data Acquisition and Exploration: Using AI to support image intelligence, open-source intelligence, API ingestion, and sensor data processing.

- Stage 2 — Making Sense of Data: Applying ML to three types of data — fully scalar (e.g., temperature, timestamps), semi-ambiguous (e.g., scaled indicators requiring resolution decisions), and subjective (e.g., survey responses, newspaper intelligence).

- Stage 3 — Reporting and Communication: Using AI to generate outputs suitable for different audiences — technical peers, executives, and grant donors.

William requested that the team prepare a short, modest write-up — approximately one page — proposing how AI and ML could be applied across these three stages within the project. This does not need to be elaborate. William indicated he would also provide AI component primitives to the repository to support this effort.

Siva suggested integrating a natural language chatbot into the Streamlit dashboard, allowing non-technical users to query the data in plain language. William responded positively and encouraged the team to raise this as a GitHub Issue or Pull Request.

4. Pilot Municipios for Terrain Analysis

William proposed three municipios for the terrain pilot analysis:

- San Juan — the economic engine of Puerto Rico, primarily a tourism hub, not historically flood-prone but strategically important.

- Salinas — a small town on the south coast that experiences significant and recurring flood impacts.

- Mayagüez — located on the west coast, also identified as problematic for flood risk.

William advised the team to research open-source intelligence — including news sources and public media — for these municipios to support validation of the index results, even without direct on-the-ground access. The team is welcome to come to a consensus on the final selection.

On terrain resolution, William noted that options include 10, 30, or 60 metre resolution. Higher resolution means more data and more storage. He advised starting broad and refining resolution only where population density and flood-risk impact justify the additional effort and cost.

5. Index Parameter Updates — Next Steps

William confirmed the following priorities for the next two weeks regarding the vulnerability index parameters:

- Submit the age factor Pull Request to GitHub. Evaluate whether children aged 0–3 or 0–4 warrant separate treatment as a more dependent sub-group distinct from the under-5 category.

- Add households without vehicles as an additional vulnerability indicator.

- Review transport constraint weight, housing fragility, income versus poverty, and income inequality parameters. These will be refined in a future iteration based on team feedback and data availability.

6. Project End Goal and Scope Reminder

Gilberto Guevara raised the importance of managing the team's workload given the remaining time before the final capstone presentation. Lin Wells echoed this, noting the need to leave sufficient time for final presentations and rehearsals.

William acknowledged this and reaffirmed the project end goal — a strong, well-documented capstone MVP, not a fully hardened production deployment. The four core deliverables remain:

- An end-to-end pipeline ingesting and integrating the agreed public datasets

- Explainable and defensible indices, clearly documented

- A usable dashboard that identifies higher-risk areas and communicates results clearly

- A reproducible and reusable workflow for future student teams

William also noted the broader purpose of this work — giving the team transferable skills in real-world data engineering, sensor integration, and decision-support systems that will be relevant in their professional careers.

7. Action Items

- Proceed with DuckDB integration into the pipeline

- Work on the cloud-agnostic deployment model

- Begin Streamlit dashboard development using the baseline William will provide

- Follow the GitHub repository to receive notifications when William uploads the Streamlit and DuckDB baseline

- Raise the chatbot integration idea as a GitHub Issue or Pull Request

- Submit the age factor Pull Request to GitHub

- Evaluate whether children aged 0–3 or 0–4 warrant separate treatment as a more dependent sub-group

- Add households without vehicles as an additional vulnerability indicator

- Prepare a short write-up — approximately one page — on how AI and ML can be applied across the three stages: data acquisition, making sense of data, and reporting

- Review the terrain notebook already available on the GitHub repository

- Begin terrain pilot analysis starting with Salinas and Mayagüez at a wide resolution first

- Research open-source intelligence including news sources for Salinas, Mayagüez, and San Juan to support index validation

8. Next Meeting To be confirmed. The team will provide a progress update by the next client meeting.