MOM (MINUTES OF MEETING)

Date: 19TH March 2026 – 11:30 AM to 12:00 PM

Attendees

Haripriya Varanasi - Scrum Master

Siva Mani Subrahmanya Hari Vamsi Pullipudi - Product Owner

Rishika Baddam - Development

Vaibhav Hasu- Development

Aryan Patel Kolagani - Development

Sujith Sriram Nangunoori – Development

William Martinez – Client

Gilberto Guevara Velázquez - Client

Lin Wells – Client

Melvin Cordova – Principal Officer, Gulfstream Foundation

Notes:

1. Database Suggestion - Presented by Siva

The team evaluated multiple database options including PostgreSQL, SQLite, Snowflake, and CSV files only. After the evaluation, two options were presented to the client:

- Snowflake - Suitable for running Python notebooks, storing historical data, and integrating with Streamlit. The only drawback is that it is a paid platform.

- DuckDB - A free and open-source local database that runs directly inside Python notebooks, requires no server setup, is optimized for analytical queries, and integrates seamlessly with Pandas, CSV files, and Streamlit dashboards.

Client Feedback (William):

- Fully supported the team's recommendation of DuckDB for the current implementation stage.

- Confirmed that DuckDB and Streamlit are well-suited tools for early-stage development.

- Acknowledged that Snowflake remains the right candidate for future scaling when resources and funding are available.

- Advised that AWS budget and cost alert parameters can be configured to avoid unexpected charges.

2. Deployment Architecture - Presented by Haripriya

The team presented two deployment architecture options:

- Option A - Cloud-Agnostic Architecture: Completely free, using GitHub Actions as the scheduler, Anaconda and Jupyter Notebooks as the runtime, DuckDB for storage, and Streamlit Community Cloud for the dashboard. Suitable for the current capstone stage and easy for future teams to pick up.

- Option B - AWS Architecture: Cloud-based using AWS EventBridge as the scheduler, Lambda functions for data ingestion, EC2 and ECS for the pipeline runtime, Amazon S3 for file storage, DuckDB as the analytics layer, and CloudFront for dashboard delivery. Amazon RDS is retained as a future upgrade path. More powerful but comes with a cost.

Client Feedback (William):

- Appreciated the approach and confirmed it is solid and well-aligned.

- Noted that the AWS design avoids unnecessary costly services such as Amazon Glue, keeping the cost as low as possible.

- Advised that budget and cost alert thresholds can be set within AWS to monitor spending.

- Confirmed that the approach is scalable - starting with a low-cost exploratory model and scaling up when validated and funded.

- Noted that Tableau Public is free but has a time-limited free period - the team should be aware of that once they begin using it.

3. Age Factor Addition to Risk Index - Presented by Aryan

The team presented an update to the vulnerability component of the Risk Index. Age was identified as a missing demographic dimension. Two sub-groups were incorporated:

- Children under the age of 5 - dependent and requiring adult assistance during evacuation.

- Elderly aged 60 and above - facing mobility and health-related vulnerabilities during disaster events.

Age data was sourced from the US Census Bureau. Raw counts were converted to rates relative to total population to allow fair comparison across municipios of different sizes. Rates were normalized to a 0–1 scale consistent with the existing scoring methodology. A combined age-vulnerability score was created, with slightly higher weight assigned to the elderly group based on disaster research. The age score was integrated into the overall Risk Index as a new component alongside exposure and economic vulnerability.

Results observed: Rural municipios with higher concentrations of elderly residents showed higher risk scores. Areas with more concentrated age-vulnerable populations were flagged at higher risk levels, consistent with expectations.

Client Feedback (William):

- Fully supported the addition and praised the team for extracting meaningful insight from the Census data.

- Suggested considering infants from newborn to age 3 or 4 as a separate sub-group, given their complete dependency on adults for mobility.

- Also suggested that households without vehicles should carry additional weight in the risk factor, as it compounds evacuation difficulty.

- Requested that any modifications to the Jupyter notebook be submitted as a GitHub Pull Request for peer review before merging.

Team Clarification (Siva):

- Confirmed that children under age 5 were already included in the current model alongside the elderly group aged 60 and above.

4. Terrain Factor - Update from William

William informed the team that he had added a new terrain notebook to the GitHub repository in response to suggestions from the previous session. Key guidance provided:

- Start with a wide resolution when working with terrain data before refining.

- Focus higher resolution data on areas with higher population density and flood risk, rather than applying uniform resolution across all terrain.

- Higher resolution terrain data increases storage costs - resources should be allocated proportionally based on risk impact.

- The team was advised to select one high-risk municipio from the current index matrix and begin applying terrain analysis there as a starting point.

5. Action Items

| Assigned To | Action |
| --- | --- |
| Aryan & Sujith | Submit age factor changes as a GitHub Pull Request for peer review |
| All Developers | Review the new terrain notebook added by William to the GitHub repository |
| All Developers | Begin terrain analysis starting with one high-risk municipio |
| Haripriya | Follow up on Tableau Public time limit and plan usage accordingly |
| Full Team | Continue contributions through GitHub Issues and Pull Requests |

6. Next Meeting To be confirmed. Professor Gang noted the session ended due to a subsequent commitment and will follow up with the team.