## Slide 1: Spring2026DAEN April 23 Checkpoint
Dashboard observations, PR #14 recommendation, and closeout way ahead
Data science and analytics focus
April 23, 2026
GEORGE MASON
UNIVERSITY

## Slide 2: Why We Are Re-Centering Today
April 2: William demoed the baseline Streamlit dashboard and asked the team to extend it.
April 9: the updated dashboard was positively received and a draft PR review path was encouraged.
April 16: focus shifted toward testing, final report, final presentation, and future-work capture.
Today's (20260423) task is to separate meritorious work from merge-ready packaging.
GEORGE MASON
UNIVERSITY

## Slide 3: What the April MOMs Confirm
Dashboard enhancement was explicitly requested; this was not random scope drift.
DuckDB integration and local analytical storytelling were expected parts of the class effort.
Future enhancement ideas should be preserved, but not crammed into the final capstone scope.
Major PRs were supposed to carry contribution comments and class-visible review discussion.
GEORGE MASON
UNIVERSITY

## Slide 4: Current Repo Truth
PR #13 and PR #19 are already merged; both were low-risk support updates with no app impact.
PR #14 is still OPEN, blocked, and review-required in GitHub.
The April 16 MOM note saying PR #14 was merged does not match the actual repository state.
Main now includes the April MOM uploads and the Puerto Rico Census boundary reference note.
GEORGE MASON
UNIVERSITY

## Slide 5: PR #14: What Is Meritorious
It aligns with William's request to improve the baseline dashboard and take ownership of the app.
It demonstrates initiative around maps, rankings, live conditions, explainability, and exploration.
It reflects the class's strongest visible product direction and has real stakeholder appeal.
The underlying direction deserves support asa team and as an aoportunity for relevant contributionst.
GEORGE MASON
UNIVERSITY

## Slide 6: PR #14: Why It Is Not Merge-Ready As-Is
It is too large: 21 files and more than 10,000 insertions.
It mixes dashboard work, notebook reruns, docs, tests, SQL, and DuckDB-builder changes in one shot.
The review noise makes it hard to separate capstone-critical value from churn and future extras.
Late-semester merges should reduce ambiguity, not multiply it.
GEORGE MASON
UNIVERSITY

## Slide 7: Recommended Treatment for PR #14
Keep the PR open for review; do not merge the whole thing as-is.
Identify the capstone-critical dashboard and data-layer changes worth extracting first.
Split or rebuild into smaller reviewable pieces with clear validation and contribution traceability.
Preserve noncritical enhancements as future-work notes or separate follow-on PRs.
GEORGE MASON
UNIVERSITY

## Slide 8: What the Project Still Owes
Truthful repo state and a clear record of what actually landed in main.
Final report completion with explainable methods and defensible scope boundaries.
Final presentation rehearsal backed by stable demo paths and polished talking points. (Siva presented 20260423 alingment and dreiction on behalf of the class)
Dashboard bug testing, small usability fixes, and documented future enhancement lanes.
GEORGE MASON
UNIVERSITY

## Slide 9: Class Observations
The students moved in the right direction and responded to client guidance with real ownership.
Support for the work should not be confused with automatic approval of the current PR shape.
Good capstones balance ambition with reviewability, reproducibility, and explanation.
The right lesson here is not “do less”; it is “package good work in a mergeable way.”
GEORGE MASON
UNIVERSITY

## Slide 10: Recommended Class Discussion Today
Confirm what is already in main versus what is still only proposed in PR #14. (20260423 Done!)
Agree on whether PR #14 should be narrowed, split, or partially extracted before any merge. (20260423 Done!)
Decide which items are current deliverable commitments versus future-capstone recommendations. (20260423 Done!)
Assign closeout work across report, presentation, dashboard polish, and future-work capture. (20260423 Done via email and repo doc!)
GEORGE MASON
UNIVERSITY

## Slide 11: Appendix: Closeout Work Lanes
Lane | Status | Why it matters | Next action | Suggested owner
Repo truth | Active | Class needs one agreed story about what is merged and what is still open. | State clearly that PR #14 remains open and that main already contains PRs #13 and #19. | Instructor-led
PR #14 | Open | Main student-forward engineering thread, but too large to merge whole. | Narrow, split, or extract capstone-critical pieces only. | Siva + class review + instructor guidance
Final deliverables | Active | Report and presentation now matter as much as implementation polish. | Finish report, rehearse presentation, and stabilize demo path. | Whole team
Future work | Active | Good ideas should be preserved without blowing current scope. | Document terrain, earthquake, AI/ML, and deeper sensor granularity as follow-on lanes. | Whole team
Goal: validate the work, correct the repo record, and finish the capstone without scope drama.
GEORGE MASON
UNIVERSITY

## Slide 12: Next Class Goal
Finish strong: keep the dashboard direction, tighten the delivery path, and close out with a report, presentation, and repo story the next team can trust.
GEORGE MASON
UNIVERSITY

## Slide 13: PR #14 contribution opportunity!
PR #14 contains strong work and real initiative, but it is too large and mixed to merge as-is. So instead of treating it like one giant yes/no decision, we are going to turn it into smaller, first-time-contributor-friendly PR opportunities.
Your goal is not to rewrite the whole dashboard alone. Your goal is to make one clear, reviewable contribution tied to PR #14.
If your contribution is more analytical, documentation-focused, or product-focused than deeply technical, that is still valid. If a task needs heavier implementation help, Siva and I will facilitate the technical lift after you define the need clearly.
GEORGE MASON
UNIVERSITY

## Slide 14: PR #14 contribution opportunity!
Ground Rules
• Pick one small contribution.
• Open a small PR or draft PR, not a giant branch dump.
• In your PR, explain:
◦ what you changed
◦ why it matters to PR #14
◦ whether it affects the app, docs, or analysis only
• If you are not writing code, you can still contribute through review notes, requirements clarification, validation notes, UX suggestions, or documentation.
GEORGE MASON
UNIVERSITY

## Slide 15: PR #14 contribution opportunity!
Good First PR Options
1. PR: Dashboard review note and split recommendation
• Task: Create a short Markdown note in docs/planning/ or docs/research/ summarizing what in PR #14 appears merge-ready now vs what should be split into future PRs.
• Good for: students who want to contribute without changing app code.
• Deliverable: 1 short file with sections like keep now, split later, future enhancements.
2. PR: Municipio dropdown requirement note
• Task: Add a short requirement/spec note for the alphabetical municipio dropdown requested in the April 9 meeting.
• Good for: students interested in UX, product thinking, or requirements.
• Deliverable: a short doc describing:
◦ why the dropdown is needed
◦ where it should appear
◦ what problem it solves
◦ what counts as success
GEORGE MASON
UNIVERSITY

## Slide 16: PR #14 contribution opportunity!
3. PR: Light theme bug list
• Task: Test the dashboard theme behavior and document visible issues in a small Markdown file.
• Good for: students who can test but are new to coding.
• Deliverable: issue list with:
◦ screen/feature
◦ what breaks
◦ reproduction steps
◦ expected behavior
4. PR: Dashboard data dictionary
• Task: Document the meaning of key fields shown in the dashboard or used in PR #14, such as hazard, vulnerability, readiness, priority band, no-vehicle households, poverty, and income.
• Good for: students with analytical or writing strengths.
• Deliverable: a glossary/data dictionary page that future reviewers can use.
GEORGE MASON
UNIVERSITY

## Slide 17: PR #14 contribution opportunity!
5. PR: Validation note for selected municipios
• Task: Build a short validation note for San Juan, Mayagüez, and Salinas using open-source references or public reporting.
• Good for: students who prefer research and interpretation.
• Deliverable: a short note explaining whether the dashboard outputs seem directionally believable for those municipios.
6. PR: PR #14 contribution log
• Task: Add a structured contribution note so the class can document who contributed what to the dashboard effort.
• Good for: everyone, especially first-time GitHub users.
• Deliverable: a template or note with contributor name, area worked on, and evidence of contribution.
GEORGE MASON
UNIVERSITY

## Slide 18: PR #14 contribution opportunity!
7. PR: Future enhancements backlog from PR #14
• Task: Turn noncritical ideas from PR #14 into a small future-work note instead of leaving them tangled inside the giant PR.
• Good for: students who want to help with scope control.
• Deliverable: a short backlog note with sections like:
◦ keep for current capstone
◦ future capstone
◦ nice-to-have only
8. PR: SQL query examples for nontechnical reviewers
• Task: Add beginner-friendly example queries or explanations for the SQL Explorer idea in PR #14.
• Good for: students who want light technical work without deep app changes.
• Deliverable: a Markdown note with example queries and plain-English explanations.
GEORGE MASON
UNIVERSITY

## Slide 19: PR #14 contribution opportunity!
For First-Time PR Authors:
• Keep your PR small.
• One file is fine.
• Docs-only PRs are valid.
• Clear explanation beats complicated code.
• If you do not know how to implement the technical part, describe the requirement and expected result anyway.
What Siva And I Should Handle Siva and I should own the heavier technical extraction from PR #14, especially:
• deciding what subset is capstone-critical
• splitting app code from notebook reruns
• handling DuckDB builder changes
• validating run paths and tests
• deciding whether any dashboard code should land before final presentation
GEORGE MASON
UNIVERSITY