## 1) Scope
### Project Title
Integrated UX/UI and Decision-Support Platform for Community Flood Early Warning Systems (Flood Sensor MVP)
### In-Scope Objectives
The capstone team will deliver an analytics-driven decision-support MVP that integrates public flood-relevant data sources and presents actionable insights through a mobile-friendly web dashboard (not a native mobile app). The work will focus on:
1. Data-as-a-Service foundation
  1. Identify, ingest, normalize, and document a curated set of authoritative, publicly available datasets (e.g., USGS, NOAA, USACE, Census, and other public layers as agreed).
  2. Provide repeatable refresh mechanisms and provenance documentation so future teams can continue without re-starting from scratch.
2. Decision-support analytics
  1. Implement explainable indicators and quality checks (e.g., sensor/data gap detection, plausibility checks, baseline thresholds, trend indicators).
  2. Develop a risk/readiness prioritization view that can incorporate vulnerability signals (e.g., infrastructure fragility, community vulnerability proxies) alongside hazard indicators.
3. UX/UI prototype for stakeholder use
  1. Deliver a map-centric dashboard with filters, layers, and a small set of stakeholder-driven “views” (e.g., “Readiness/Risk,” “Response/Routes,” “Data Quality”).
  2. Ensure the UI is usable from a phone browser (responsive layout) and supports demo-ready storytelling.
4. Documentation and handoff
  1. Provide runbooks, architecture diagrams, and a documented repository suitable for reuse in subsequent semesters and partner operations.
### Out of Scope (Explicit)
- Native mobile application development (iOS/Android builds, app store packaging).
- Hardware design/build (sensor fabrication, soldering, embedded firmware development).
- Deep learning / high-scale model training requiring millions of labeled rows, specialized GPUs, or extensive MLOps infrastructure.
- Operational deployment as a production service with 24/7 monitoring (capstone produces a prototype/MVP and documentation).
### Assumptions
- Data used is publicly accessible or shared by partners in a manner compatible with the capstone Terms of Service and open-source expectations.
- Partners will provide weekly SME engagement and timely answers to domain questions.
- Students will use GMU-supported compute environments (local laptops + optional GMU OpenStack/HPC), with external cloud usage constrained by availability/cost.
### Key Constraints
- 15-week course, with the first ~12 weeks for development; scope must fit that timeline.
- Deliverables produced by students are expected to be open source (Apache 2.0) unless the program specifies otherwise.

## 2) Requirements
### A) Partner Engagement Requirements
1. Weekly Partner Meeting: 1-hour Zoom meeting each week with partners (SMEs) and the student team.
2. POC Availability: Designate a primary partner POC (Willie) and backup POC (Gilberto or Melvin) for schedule continuity and fast clarifications.
3. Response SLA: Partners respond to student questions/issues within 2 business days when feasible (especially data access blockers).
### B) Data Requirements
1. Source Register: Create a “Data Source Register” listing each dataset with:
  1. source/owner, URL/API, license terms, update cadence, spatial/temporal resolution, key fields/units, and known limitations.
2. Curated Data Pack: Provide a minimal “seed dataset” (sample extracts) to allow development to start immediately, plus scripts/config to refresh from authoritative sources.
3. Normalization: Define a consistent schema for time, location, units, and identifiers across sources (documented in a data dictionary).
4. Provenance & Traceability: Every derived dataset must be reproducible and traceable to raw sources via scripts/notebooks and documentation.
### C) Functional Requirements
Data Pipeline
1. Ingest at least N agreed core sources (recommend 4–8) and produce normalized outputs.
2. Automated refresh job or repeatable manual runbook that a new team can execute.
3. Basic data quality checks, including:
  1. missing data/gap detection
  2. outlier detection (configurable thresholds)
  3. timestamp consistency and unit validation where possible
4. Export/store results in accessible formats (e.g., CSV/Parquet/GeoJSON) and/or a simple service interface as feasible.
Analytics / Decision Support
5. Implement an initial Risk/Readiness Index v1 that is explainable and documented (not a black-box).
6. Implement a Data Reliability/Health view highlighting questionable readings, gaps, or sensor coverage limitations.
7. Provide prioritization logic that can incorporate vulnerability proxies (e.g., limited access routes, community vulnerability indicators) alongside hazard indicators.
UX/UI Dashboard
8. Deliver a map-centric dashboard with:
- layer toggles
- geographic filters
- time filtering (where applicable)
- at least 2–3 stakeholder “views” (e.g., Readiness, Response, Data Quality)
1. Dashboard must be mobile-friendly via web browser (responsive layout) and usable on a phone screen.
2. Provide a “demo script” or guided narrative enabling a 5–10 minute walkthrough.
### D) Non-Functional Requirements
1. Reproducibility: A new team should be able to clone the repo and run the pipeline using documented steps.
2. Maintainability: Clear folder structure, README, and inline documentation for key modules/notebooks.
3. Performance: Must handle the agreed dataset sizes within reasonable student compute limits; avoid unnecessary heavy dependencies.
4. Security/Privacy:
  1. Use public data or partner-approved datasets only.
  2. No PII or sensitive operational details unless explicitly approved and appropriately handled.
5. Licensing: Code and documentation compatible with Apache 2.0 (or program-specified permissive license). Data licensing constraints must be documented.
### E) Acceptance Criteria (Definition of Done)
The project is considered successful when:
1. The pipeline can refresh data from sources and produce normalized outputs without manual “hero work.”
2. The dashboard loads and supports a coherent decision-support story with documented assumptions.
3. The risk/readiness indicators are explainable, documented, and demonstrated with at least one realistic scenario.
4. The repository includes: architecture overview, data source register, runbook, and final report/presentation materials.
### F) Risks and Mitigations (short list)
- Risk: Data availability/coverage gaps (e.g., sparse soil saturation sensors).
  Mitigation: Explicit “coverage limitations” view and data quality flags; prioritize explainable indicators.
- Risk: Scope creep toward native app or hardware build.
  Mitigation: Enforce “mobile-friendly web dashboard only” and “no hardware build” statements in all docs.
- Risk: Lost continuity of datasets across semesters.
  Mitigation: Establish a data pack + storage plan and scripted refresh workflow.